Daily Standup Notes – Sub Team 5

Week 1

Day 1

- Met the iDaVie team and read the brief

- Allocated team roles

  - Harry – Scrum master

  - Mark – Tech Lead

  - Fergus – PO Liaison

  - Aaron – Quality

Day 2

- Identified dependencies and requirements for our sub team

- Began planning the kanban and future changes

Day 3

- Set up github branch

- Create an initial UML diagram of our domain

- Create an outline of our design and Requirements document

Day 4

- Extracted Baseline metrics for our feature domain

- Created an invariants list based on our UML diagram

Day 5

- Sprint Review

- Sprint retrospective

- Began planning for splitting FeatureSetManager into 3 separate classes

Week 2

Day 1

- Allocated roles

  - Mark – scrummaster

  - Harry – tech lead

  - Fergus – quality

  - Aaron – PO Liaison

- Split FeatureSetManager god class into 3 separate sub classes

- Began identifying needs for re-factoring examples

- Researched GRASP and Liskov Principles

Day 2

- Began creating test suite for our feature domain

- Removed all dependencies on FeatureSetManager

- Began work on the Moment Map Generation refactoring example

Day 3

- Removed FeatureSetManager

- Replaced FeatureSetManagerEditor with FeatureSetEditor

- Updated UML diagram post FeatureSetManager removal

Day 4

- Updated design documentation

- Updated Requirements documentation

- Created IFeature – our required interface

- Finished Moment Map Generation refactoring example

Day 5

- Finished VOTable export refactoring example

- Sprint retro

- Sprint review

Week 3

Day 1

- Allocate roles

  - Fergus – scrum master

  - Aaron – tech lead

  - Harry – quality

  - Mark – PO liaison

- Identify final missing requirements

Day 2

- Finished requirements documentation

- Finished domain design document

- Finalised CK metrics for before and after

- Finalised refactored examples

- Finished testing documentation